Review the attached implementation prompt, but do not modify any code yet.

Your task is to produce a multi-pass implementation plan for achieving the end goal: convincing in-place turn stepping without damaging existing forward walk/run locomotion.

Treat the implementation prompt as a hypothesis, not as guaranteed truth. Verify each assumption against the actual Empyrean codebase before recommending changes.

Pass 1 — Map the current system
Identify the complete control and animation path involved in:

- keyboard yaw

- mouse-look yaw

- controlState.turnVelocity

- updateLocomotion

- idle fallback behavior

- stride phase generation

- solveLegIK

- root rotation

- bind-pose restoration

- any existing foot target or world-position state

Document which files and functions own each responsibility.

Pass 2 — Verify the failure mechanism
Determine why the feet slide during zero-linear-speed rotation.

Specifically verify:

- whether updateLocomotion actually exits to idle behavior when linear speed is zero

- whether angular movement is currently ignored by stride generation

- whether the feet are effectively swept through world space by root rotation

- whether turnVelocity already reaches movementEngine.js

- whether any existing state or helper can support planted-foot behavior

Do not accept the implementation prompt’s diagnosis unless the code confirms it.

Pass 3 — Analyze coordinate spaces and state risks
Trace every relevant transform among:

- world space

- root-local space

- parent-local space

- bindLocalPosition

- bindLocalQuaternion

- procedural offsets

- IK targets

Identify where foot anchors would need to live, how they would be converted, and where drift or double-transform errors are most likely.

Pay special attention to rapid mouse-look changes and root rotation occurring while a foot is pinned.

Pass 4 — Compare implementation strategies
Evaluate at least three approaches, including:

- world-space planted foot anchors

- angular-velocity-driven stepping without persistent anchors

- reuse or extension of the existing locomotion phase and leg target system

For each, compare:

- implementation complexity

- risk to forward locomotion

- transition quality

- coordinate-space fragility

- likely visual quality

- rollback simplicity

Recommend the smallest strategy most likely to produce a convincing result.

Pass 5 — Design the transition behavior
Define how the system should transition between:

- idle

- turning in place

- walking

- running

- rapid mouse-look turning

- stopping mid-turn

- reversing turn direction

Explain when anchors or turn state are created, updated, released, or reset.

The transition back to ordinary locomotion must not snap, stretch the legs, or contaminate the existing forward run cycle.

Pass 6 — Produce the implementation plan
Only after the previous passes, provide:

- exact files to modify

- exact functions to inspect or change

- state variables to add, if any

- pseudocode for the minimal change

- ordered implementation steps

- validation checks after each step

- rollback points

- explicit list of existing systems that must remain untouched

Do not write production code.

Do not rewrite solveLegIK or getLegStrideValues unless the previous analysis proves that absolutely necessary.

Do not alter forward run parameters.

Do not assume world-space foot anchors are the correct answer merely because they appear in the original prompt.

The final plan should be conservative, evidence-based, reversible, and suitable for implementation in multiple small passes with backups before each code-changing pass.